DigiOne Product Requirements Document v1.0 · March 2026 · Confidential

| Attribute | Detail |
| --- | --- |
| Product | DigiOne — Business in a Box for Indian Creators |
| Version | v1.0 |
| Date | March 2026 |
| Status | Active Development |
| Stack | Next.js 15, React 19, Supabase, Cashfree, TypeScript |
| Target market | Indian digital creators — educators, designers, photographers, podcasters |

1. Executive Summary

DigiOne is a Business-in-a-Box platform built specifically for Indian digital creators. It solves the fragmentation problem: creators today stitch together a Shopify-style store, a Gumroad-style product delivery system, a link-in-bio payment page, a blog, and a custom page builder from five different tools. DigiOne replaces all of them with a single platform built for India — INR payments, UPI-first checkout, Indian KYC, and creator-economy economics.

Core promise: A creator goes from zero to a live, monetisable digital storefront in under 30 minutes — no code, no separate tools, no subscription juggling.

## Problem Statement

Indian creators earning from digital products face a fragmented, expensive, and India-unfriendly toolchain:

- Global tools (Gumroad, Teachable, Stan.store) charge 5-10% platform fees and lack UPI/Indian bank payout support

- Building a custom storefront requires Webflow/Framer + a payment gateway + a product delivery service — 3+ tools

- Link-in-bio tools do not support product selling; page builders do not support KYC + payouts

- No Indian platform offers both Shopify-style template stores AND a Framer-style visual builder in one product

## Solution

DigiOne provides four integrated capabilities under one subscription:

- Creator Store: A Shopify-like storefront with templates, sections, theme editor, and built-in checkout

- Visual Page Builder: A Framer-like drag-and-drop canvas for custom pages, landing pages, and portfolio sites

- Payment Links: One-click payment pages for services, mentorship, and custom work

- Blog: An integrated blog with gated content support, connected to the creator's store

2. Users & Personas

## Primary Users: Creators

Creators are the platform's revenue source. They create accounts, build stores, publish products, and receive payouts.

| Persona | Profile | Primary Use Case |
| --- | --- | --- |
| Educator / Course Creator | Arjun Sharma — Figma & UX educator, 50K+ students, Pro plan | Sells courses (₹1,999–₹2,499), ebooks (₹499), and mentorship sessions (₹2,500/hr) through a dark-themed storefront with countdown timers and testimonials |
| Design Asset Creator | Priya Mehta — Figma UI kit designer, Plus plan | Sells UI kits (₹1,299), icon packs (₹349), and Framer templates (₹599). Runs a design blog with gated content for buyers. |
| Photography Creator | Rahul Verma — Lightroom preset creator, Free plan | Sells preset packs (₹299) and photography ebooks (₹199) from a warm-toned minimal store. |
| Podcast / Music Creator | Neha Kapoor — Podcast educator, Pro plan | Sells podcast courses (₹1,499), runs a creator blog, and uses payment links for consulting calls. |

## Secondary Users

- Buyers: End consumers who browse the Discover feed, purchase products, manage their library, and use wallets.

- Super Admin: DigiOne staff who manage the platform, review KYC submissions, approve payouts, and handle support tickets.

## Subscription Plans

| Plan | Pricing | Platform Fee & Features |
| --- | --- | --- |
| Free | ₹0/month | 10% platform fee · Up to 10 products · Basic analytics |
| Plus | ₹500/month or ₹5,500/year | 7% platform fee · Up to 100 products · Custom domain · Email support · Advanced analytics |
| Pro | ₹1,000/month or ₹10,000/year | 5% platform fee · Unlimited products · All features · API access · Priority support · Advanced marketing tools |

3. Platform Architecture

## URL Structure

DigiOne's storefront URLs are hierarchical. Each creator owns a root slug. All sub-sites and pages live under that slug.

| URL Pattern | Type | Example |
| --- | --- | --- |
| /:storeslug | Main store | /arjun |
| /:storeslug/:childslug | Single-product page, payment page, or blog | /arjun/figma-course · /arjun/mentorship · /priya/blog |
| /:storeslug/:childslug/:postslug | Blog post | /priya/blog/10-figma-shortcuts |
| /:storeslug/:projectslug/:pageslug | Visual builder page | /arjun/landing-pages/about |

## Site Types

| Attribute | Detail |
| --- | --- |
| main | Full creator storefront with header, product grid, sections, blog link, and navigation. Supports Shopify-like section builder. |
| single | Dedicated product sales page for one product. High-converting landing page template with countdown, testimonials, FAQ, and guarantee badges. |
| payment | Payment link page for services, mentorship, and custom work. Supports fixed and flexible amounts. |
| blog | Integrated blog with posts, tags, and gated content (requires product purchase to unlock). |

## Tech Stack

| Attribute | Detail |
| --- | --- |
| Frontend | Next.js 15 (App Router), React 19, TypeScript, Tailwind CSS v4, Framer Motion |
| State Management | Zustand with Immer and devtools for visual builder state |
| Backend / Database | Supabase (PostgreSQL), Row Level Security on 72 tables, 104 indexes |
| Authentication | Supabase Auth with handle_new_user trigger auto-creating public.users + public.profiles |
| Payments | Cashfree Payments — orders, subscriptions, payout disbursements, payment links |
| Storage | Supabase Storage — creator assets, product files, media library |
| UI Components | @base-ui/react, Shadcn UI |

4. Feature Specification

## 4.1 Creator Onboarding

- Email/password signup via Supabase Auth

- handle_new_user trigger auto-creates public.users and public.profiles on every new signup

- KYC flow: PAN verification → bank/UPI verification → full KYC status (pending / verified / rejected)

- Onboarding tour: 5-step interactive guide on first login

- Empty state: "Start from template" or "Start blank" for both store and visual builder

## 4.2 Product Management

Creators can list and manage digital products across multiple categories:

- Categories: Course, Ebook, Design Asset, Template, Photography, Software, Music, Podcast

- Each product supports: name, description, price, thumbnail, multi-image gallery, category, publish status, Discover page visibility

- Product files: Multiple files per product with labels (PDF Edition, Figma File, SVG Pack, etc.), version tracking, primary file flag

- Licensing: is_licensable flag, license type (single_user / multi_use), license key generation on purchase

- Product bundles: Group multiple products at a discounted bundle price vs. compare-at price

- Related products: Upsell and cross-sell relationships between products

- Post-purchase: Custom instructions, product link, redirect URL sent after completed order

## 4.3 Shopify-Like Site Builder (Site Customizer)

Path: /dashboard/sites/[siteId]/customize

A live two-panel editor where creators configure their storefront by managing sections.

### Section Types Available

- hero_banner — Heading, subheading, CTA, background (color/gradient/image/video), overlay, layout, min-height

- featured_products — Product selection, display style (grid/carousel/masonry), columns, price toggle, CTA toggle, card style

- product_grid — Full product grid with sorting, filtering, and column control

- testimonials — Author, text, rating, avatar; layout: grid/carousel/masonry

- faq_accordion — FAQ items list, default open index

- countdown_timer — End date/time, post-countdown behavior (hide/show message/redirect)

- social_proof — Recent purchases, star ratings, buyer count; position: popup or banner

- announcement_bar — Top-of-page announcement strip with custom background

- email_capture — Opt-in form with headline and CTA

- about_creator — Creator bio with photo

- trust_badges — Icon + label badges (Secure Payment, Instant Download, etc.)

- sticky_cta — Floating CTA button with scroll trigger, mobile-only option

- video_showcase — YouTube/Vimeo embed with poster

- image_gallery — Responsive grid of images

- rich_text — Full HTML/WYSIWYG block

- custom_html — Raw HTML injection

### Theme Editor

- Colors: Primary, secondary, accent, background, surface, text — each with live color picker

- Typography: Google Fonts picker for heading and body font, base font size (12-20px), heading scale (1.1-1.8)

- Spacing: Base unit (4/8/12px)

- Borders: Global border-radius slider (0-24px)

- Presets: System presets + creator's saved presets; one-click apply

### A/B Testing

Creators can run split tests on any section variant (e.g., Hero CTA text, product grid columns). Each test tracks traffic split %, status (running/paused/concluded), and winner.

## 4.4 Framer-Like Visual Page Builder

Path: /dashboard/projects/[projectId]/builder

A three-panel drag-and-drop canvas for creating fully custom pages, landing pages, portfolio pages, and about pages.

### Left Sidebar (5 Tabs)

- Layers: Hierarchical tree of all sections/rows/columns/blocks. Visibility toggle, lock toggle, rename on double-click, context menu (duplicate, delete, wrap, add above/below)

- Add Blocks: 40+ block types organized in categories (Layout, Text, Media, Interactive, E-commerce, Data, Embed, Creator)

- Components: Saved reusable blocks with thumbnails. Search/filter by tag. Community components toggle.

- Media Library: Upload, search, filter by type. Click to insert into selected block. Shows usage count per file.

- Pages: All pages in the project. Add, duplicate, delete, rename, set homepage, reorder, page SEO settings.

### Canvas

- Infinite canvas with zoom controls (25-200%), pan with space+drag or middle mouse

- Multi-device preview frames: Desktop (1280px), Laptop (1024px), Tablet (768px), Mobile (390px), Custom width

- 8px grid overlay and smart snap lines with distance labels

- Multi-select (shift+click or drag-select box), group blocks (Ctrl+G), copy/paste across pages

- Keyboard shortcuts: Delete, Ctrl+D duplicate, Ctrl+Z/Shift+Z undo/redo, arrow keys for nudging (1px / 10px with Shift)

- Blue outline hover states with block type label tooltip; resize handles on images/video/spacers

- Floating canvas toolbar: Undo/Redo, Hand/Select tool, Add block, Preview, Device switcher, Zoom

### Right Panel (4 Tabs)

- Content: Context-sensitive editors per block type — heading level picker, rich text toolbar, image picker, video settings, button variant/action/icon, form field builder, product card settings, countdown date picker, stat counter

- Style: Layout (width, padding, margin, flex/grid), Background (color/gradient/image/video with live builders), Border (individual radii), Shadow (presets + custom), Typography (Google Fonts), Effects (opacity, blend mode, CSS filters, transform), Responsive breakpoint overrides

- Animate: Entrance animation type (10 types), trigger (scroll/load/hover/click), duration/delay sliders, easing picker with SVG bezier curve previews, hover state controls, scroll-linked parallax

- Settings: Custom ID, custom CSS classes, scoped CSS editor, HTML attributes key-value manager, visibility rules (always/logged_in/logged_out), conditional display (product_purchased/has_coupon/is_mobile/custom JS), semantic HTML role picker, confirm-to-delete

### History & Collaboration

- Version snapshots: Autosave every 60s + manual saves with custom labels. Restore any version with "3 blocks changed" diff indicators.

- Undo/Redo: 50-entry history powered by Zustand with Immer

- Collaborator presence: Shows avatars and cursor positions of other users currently viewing the page (read-only indicator)

- Edit lock: Page edit lock table prevents two users from editing simultaneously. Lock expires with a grace period.

## 4.5 Payment Link Pages

Creators create payment request pages under their store's child slug (e.g., /arjun/mentorship). Each page supports:

- Fixed or flexible amounts (buyer enters custom amount)

- Title, description, and status (active/inactive)

- Payment submissions tracked with status (paid/pending/failed), gateway order/payment IDs

- Multiple payment requests per payment site

## 4.6 Integrated Blog

Blog sites live under a creator's child slug (e.g., /priya/blog). Features:

- Blog posts with title, slug, description, HTML content, thumbnail, tags, view count, sort order

- Publish status (draft/published) and is_free flag

- Gated content: link a blog post to a product — buyers of that product can read the post; others see a teaser

- Full-text search powered by PostgreSQL tsvector (auto-updated via trigger)

## 4.7 Orders & Checkout

| Attribute | Detail |
| --- | --- |
| Guest checkout | Users can purchase without an account. Guest leads are tracked and linked to orders. |
| Payment gateway | Cashfree Payments — UPI, card, netbanking, wallet |
| Order statuses | pending → completed / failed / refunded / cancelled |
| Post-purchase delivery | Automatic product file delivery + license key generation via background jobs |
| User product access | Permanent access library for buyers — product name, price, download link stored at purchase time |
| Product licenses | License keys generated on purchase. Supports single_user and multi_use license types. Revoked on refund. |

## 4.8 Creator Earnings & Payouts

- Revenue shares: Platform fee deducted per order based on creator's active subscription plan fee %

- Creator balance: total_earnings, total_platform_fees, total_paid_out, pending_payout tracked in real-time

- Payout requests: Creator initiates a withdrawal; admin reviews and approves/rejects

- Payout methods: UPI (primary for Indian creators) and bank transfer (NEFT/IMPS via IFSC)

- Payout disbursement: Via Cashfree Payouts API. Gateway payout ID tracked. Failed payouts logged with reason.

- Transaction ledger: Immutable append-only log with SHA-256 record hashes for all credit/debit events

- KYC gate: Payouts are blocked until creator completes KYC (PAN + bank/UPI verification)

## 4.9 Marketing Tools

| Attribute | Detail |
| --- | --- |
| Coupons | Percentage or fixed-amount discount codes. Per-creator, with max uses, validity dates, active/inactive toggle. |
| Referral system | Each creator has a referral code (REF-SLUG-001). Referred users are tracked. Referrers earn wallet credits. |
| Affiliates | Third-party users can be assigned as affiliates for a creator with a custom commission %. |
| User wallet | Buyers earn wallet balance from referral rewards and cashback. Wallet balance can be applied to purchases. |
| A/B testing | Section-level split tests on any store section variant. Traffic split, status tracking, winner recording. |
| Analytics | Site page views (UTM tracking, device, country), product view events, conversion funnel (add_to_cart → checkout_start → purchase) |

## 4.10 Admin Panel

- KYC review queue: Approve/reject creator KYC submissions with admin notes

- Payout approval: Review and approve/reject payout requests with notes and rejection reasons

- Support tickets: Assigned to admin users, with priority and status tracking (open/in_progress/resolved/closed)

- User roles: Super admin, creator, user role management

- Background jobs: Job queue for email sending, search vector updates, payout processing, license key generation

5. Database Schema Overview

DigiOne uses PostgreSQL via Supabase with 72 tables, 104 indexes, Row Level Security on all tables, and a handle_new_user trigger for automatic user provisioning on signup.

## Schema Sections

| Section | Tables | Purpose |
| --- | --- | --- |
| Core identity | users, profiles, user_roles | Auth integration, creator/buyer identity, role management |
| Subscriptions | subscription_plans, subscription_offers, subscription_offer_redemptions, subscriptions, creator_subscription_orders | Plan management, pricing, offer redemptions, billing history |
| Sites & builder | sites, site_main, site_singlepage, site_blog, site_product_assignments, site_sections_config, site_design_tokens, site_navigation, site_theme_presets, site_ab_tests, site_templates | Shopify-like store builder and configuration |
| Visual builder | projects, pages, page_versions, page_blocks, page_block_media, page_templates, saved_components, page_edit_locks, builder_fonts, builder_assets | Framer-like visual page builder |
| Blog | blog_posts, site_blog | Integrated creator blog with gated content |
| Products | products, product_files, product_related, product_bundles, product_bundle_items, other_products | Product catalogue, file delivery, bundles, cross-sells |
| Orders & checkout | orders, order_items, guest_leads, payment_requests, payment_submissions | Cashfree-powered checkout, guest checkout, payment links |
| Earnings & payouts | creator_revenue_shares, creator_balances, creator_payout_methods, creator_payout_requests, creator_payout_request_items, creator_payouts, creator_kyc | Revenue sharing, balance tracking, KYC, payout disbursement |
| Buyer accounts | user_product_access, product_licenses, product_ratings, user_carts, user_wishlist, user_wallets, user_wallet_transactions | Purchase access, licenses, reviews, cart, wishlist, wallet |
| Marketing | coupons, referral_codes, user_referrals, order_referrals, affiliates | Discount codes, referral system, affiliate commissions |
| Analytics | site_page_views, product_view_events, conversion_events | Privacy-safe UTM analytics, funnel tracking |
| Operations | notifications, email_events, support_tickets, background_jobs, transaction_ledger, storage_files, storage_file_usages, api_rate_limits, media_library | Notifications, email queue, support, job queue, ledger, storage |

## Security Model

- Row Level Security (RLS) enabled on all 72 tables

- auth_profile_id() helper function (SECURITY DEFINER with pinned search_path) maps auth.uid() to profiles.id for creator-scoped policies

- Creator data scoped: creator_id = auth_profile_id() on all creator-owned tables

- Public read on storefronts: sites, products, pages, blog posts are publicly readable when published/active

- Service-role-only writes: creator_balances, orders, transaction_ledger only writable by backend via service_role key

- Transaction ledger immutable: no UPDATE or DELETE policies — append-only with SHA-256 record hashes

6. Integrations

| Attribute | Detail |
| --- | --- |
| Cashfree Payments | Order creation, payment capture, webhook verification (HMAC signature), refund processing, payout disbursement (UPI + bank transfer via Cashfree Payouts API) |
| Supabase Auth | Email/password auth, handle_new_user trigger, email confirmation, session management, JWT-based RLS |
| Supabase Storage | Creator asset uploads, product file storage, media library. Bucket: creator-assets. |
| Google Fonts | Builder font picker — 18 curated fonts loaded via Google Fonts API for storefront and visual builder |
| Framer Motion | Entrance animations, hover state transitions, parallax scroll effects in the visual builder preview |
| pgcrypto | SHA-256 record hashing for transaction ledger integrity, bcrypt password hashing in seed data |

7. Test Personas & Seed Data

The platform ships with comprehensive seed data covering 8 personas and 58 data sections across all 72 tables, enabling full end-to-end testing from day one.

| Email | Role / Plan | Coverage |
| --- | --- | --- |
| admin@digione.in | Super Admin | KYC reviews, payout approvals, support ticket assignment |
| arjun@digione.in | Creator · Pro plan | 3 published + 1 draft product, main store + single-product page + payment link, active subscription, verified KYC, 3500 payout processed, A/B test running, 2 orders, coupon codes |
| priya@digione.in | Creator · Plus plan | 3 published products, main store + blog (4 posts: 3 published 1 draft), portfolio visual builder page, verified KYC, pending payout request, 1 order |
| rahul@digione.in | Creator · Free plan | 2 published + 1 draft product, main store + single-product page, pending KYC, no payouts yet |
| neha@digione.in | Creator · Pro plan | 2 published products, main store + inactive blog + payment link, rejected KYC, failed payout attempt |
| sneha@example.com | Buyer | 3 completed orders, wallet balance ₹200 (referral reward), wishlist, 3 product access entries, 2 licenses, 2 reviews |
| karan@example.com | Buyer | 1 completed + 1 pending + 1 failed + 1 cancelled order, cart with items, affiliate of Arjun |
| dev@example.com | Buyer | 1 completed + 1 refunded order (license revoked), open support ticket |

All seed accounts use password: Test@1234

8. Database Deployment

Run these files in order on a fresh Supabase project:

- digione_schema_v4.sql — Full schema: 72 tables, 104 indexes, 17 enums, triggers, RLS policies

- digione_seed_final.sql — Complete seed data: 8 personas, 58 sections, all tables populated

- digione_security_patch.sql — Security hardening: search_path fixes, 109 DROP+CREATE policy pairs, 15 missing RLS tables

- digione_auth_fix.sql — Auth trigger: handle_new_user + handle_user_email_confirmed triggers, RLS fixes for users table, backfill for existing auth users

After running all four files, verify with the provided verification queries at the bottom of each file. The most important check: SELECT au.email, CASE WHEN pu.id IS NULL THEN 'MISSING' ELSE 'ok' END FROM auth.users au LEFT JOIN public.users pu ON pu.id = au.id.

9. Roadmap

## Currently Built

- Complete PostgreSQL schema (v4) with full RLS and security hardening

- Seed data across all 72 tables with 8 realistic Indian creator personas

- Visual builder Right Panel — Content / Style / Animate / Settings tabs with Zustand store

- Auth trigger for automatic user provisioning on signup

- Shopify-like site customizer spec and section schema

## Next Priorities

| Priority | Component | Notes |
| --- | --- | --- |
| High | Visual Builder — Left Sidebar | 5 tabs: Layers, Add Blocks, Components, Media Library, Pages |
| High | Visual Builder — Center Canvas | Infinite canvas, zoom, snap, multi-select, device frames |
| High | Shopify Builder — Site Customizer | /dashboard/sites/[siteId]/customize — live two-panel editor |
| Medium | Checkout flow | Cashfree order creation, payment capture, webhook handler, post-purchase delivery |
| Medium | Creator dashboard | Analytics overview, orders list, revenue charts, KYC flow, payout request flow |
| Medium | Buyer account | My Library, order history, wallet, wishlist |
| Low | Discover feed | Public product discovery page — filter by category, price, creator |
| Low | Global styles panel | Ctrl+Shift+G floating design tokens editor affecting all builder blocks |
| Low | Keyboard shortcut cheatsheet | ? key opens shortcut reference modal |

DigiOne PRD v1.0 · March 2026 · Confidential